WESTERN PACIFIC UNIVERSITY

CMN224 / CMP224 Software Engineering — Week 3

# Independent Class Session — 2 Hours, No Lecturer Present

Software Process Models — read, then complete Lab 3 in the room

| Item | Details |
| --- | --- |
| Why this exists | Mr Hombiku cannot attend in person this week. This pack replaces the live lecture — the class runs it, in order, using the clock times printed below. |
| Linked to | Week 3 — Software Process Models (ULO2, ULO3) |
| Before you start | Appoint one Session Leader / Timekeeper. Have your Task 2 client scenario and your Week 2 elicitation notes in front of you. |
| Shape of today | First 25 minutes: read and self-test. Remaining 85 minutes: complete Lab 3 for your own client. Lab 3 is FINISHED IN THIS ROOM today, not at home. |
| What you leave with | A completed Lab 3 worksheet and a submitted exit ticket. See Part 3. |

## The Session Leader's job

- Keep the class on the clock — call time at the end of each block, out loud.

- Read each part's instructions aloud before it starts, so nobody has to guess.

- At the Lab 3 checkpoints, call the peer-check pauses. They are short and they are the substitute for Mr Hombiku circulating the room.

- At the end, collect the exit tickets (photo or Moodle upload) as today's attendance and participation evidence.

## Today's clock

| Clock | Part | What you are doing |
| --- | --- | --- |
| 0:00–0:25 | Part 1 — Read + retrieval check | Individually read the theory, then answer 8 questions and pair-check. |
| 0:25–1:50 | Part 2 — Lab 3 (A, B, C, D) | Apply it to YOUR Task 2 client. Four timed sections with peer checks. |
| 1:50–2:00 | Part 3 — Exit ticket + submission | Five questions, then save, upload and commit. |

## Where we left off

### Week 1 — why software engineering exists

The four process activities every software process contains: specification, development, validation, evolution.

The four quality attributes of good software: maintainability, dependability & security, efficiency, acceptability. You each diagnosed a real software failure in Lab 1 and wrote a 5R reflection.

### Week 2 — requirements engineering

- Distinguishing business, user and system requirements using one client example.

- Classifying functional requirements, non-functional requirements, constraints and business rules.

- Eliciting requirements through interviews, workshops, document analysis and prototyping — with PNGsensitive elicitation behaviour.

- Writing atomic, unambiguous, measurable, testable “shall” statements with a MoSCoW priority.

- Validating requirements by playing them back to a role-played client.

- Starting your Task 5 Git portfolio and selecting your Task 2 client: Kina Ridge Primary School or Waghi Valley Produce Cooperative.

### Today's question

“You already know the work a software team must do. Today you decide when to do it, when to show the client, and which promise about scope, time or cost you can honestly keep.”

### By the end of today you should be able to

- Describe waterfall, incremental development and reuse-oriented development, plus Scrum, Kanban and Extreme Programming.

- Explain the four Agile values accurately, without the “agile means no plan” myth.

- Apply six lifecycle-selection questions to a specific PNG client scenario.

- Justify a lifecycle choice — including one factor that argues against it and how you would manage that.

- Plan three increments where Increment 1 is genuinely usable on the day it is delivered.

- Explain the scope–time–cost dependency triangle, and why quality is never the hidden variable.

## Part 1 — Read, then test yourself (25 minutes, 0:00–0:25)

Read this individually (17 min), then answer the 8-item retrieval check alone (5 min), then pair-check with the person next to you (3 min). Do not look at the answer key in Part 4 until the pair-check.

### The problem: same four activities, very different order

A process model is the deliberate choice of when the client sees progress, when you discover you were wrong, and what you can honestly promise about time and cost.

- Do everything once, in sequence: specify everything → design everything → build everything → test everything → deliver once, at the end.

- Do a little of everything, repeatedly: specify a slice → build it → test it → show the client → learn → repeat. Working software every few weeks.

Neither is “the modern one.” The right answer depends on the project — that is today's real lesson.

### Waterfall (plan-driven)

Requirements definition → system & software design → implementation & unit testing → integration & system testing → operation & maintenance. Each phase is signed off before the next begins; the client typically sees working software only at the end.

Suits stable, regulated, contracted or safety-critical work where requirements are unlikely to change and formal sign-off is required. Core weakness: errors and misunderstandings surface late, when they are most expensive to fix.

### Incremental development (plan-driven)

Specify → design → build → test → deliver — one slice at a time. Increment 1 must be independently usable: something the client could put to work the day it is delivered. The order of increments is driven by value (what matters most) or risk (what is most dangerous to get wrong) — not just convenience.

### Reuse-oriented development (plan-driven)

Most real systems are assembled, not built from scratch: requirements specification (stated loosely enough to allow alternatives) → component discovery & evaluation (libraries, frameworks, SaaS, open source) → requirement adaptation → composition → testing at the integration seams.

Reuse is not copy-paste. Check licence, offline behaviour and maintainability, and test the seams where components meet.

### The four Agile values

Individuals and interactions over processes and tools. Working software over comprehensive documentation. Customer collaboration over contract negotiation. Responding to change over following a plan.

The Manifesto's own small print: “while there is value in the items on the right, we value the items on the left more.” Agile teams still plan, document and can work under contract — at the level that supports delivery and maintenance.

### Scrum

Product backlog (everything wanted, prioritised by the Product Owner) → sprint planning → the sprint (a fixedlength build, e.g. two weeks) → sprint review (demo to stakeholders) → retrospective (the team improves its own process) → back to the backlog.

What is fixed: the sprint end date. What flexes: what fits inside it — unfinished or lower-priority work moves to the next sprint or is renegotiated. The date does not move.

### Kanban and Extreme Programming (XP)

Kanban visualises and limits work in progress: To do → In progress (capped, e.g. max 2) → Testing → Done. No fixed sprints — continuous flow; a new task starts only when a slot frees up. Its value comes from visualised flow, an explicit WIP limit, and finishing before starting more.

XP is disciplined engineering, not informal hacking: test-first development, pair programming, continuous integration, refactoring, small frequent releases. This unit returns to these practices in Weeks 4, 11 and 12.

### Plan-driven vs agile — an honest comparison

| Dimension | Plan-driven | Agile |
| --- | --- | --- |
| Requirements | Fixed and signed off early | Expected to evolve; re-prioritised each cycle |
| Client involvement | Mainly at milestones / sign-off | Continuous, every cycle |
| Delivery | One release at the end | Working software every few weeks |
| Documentation | Extensive, formal | “Just enough” to support delivery and maintenance |
| Cost of late change | High — needs formal change control | Designed to be cheaper — change is expected |

### Six questions that pick the model for you

These six are the backbone of Lab 3 Part A, which you start in 25 minutes. Read them properly now.

- How well understood are the requirements? Stable → plan-driven. Fuzzy → iterate.

- Can the client engage continuously? Weekly-available → agile is realistic. Rarely available → plan review points instead.

- What does the contract or funding demand? Fixed grant or milestones → formal reporting and sign-off.

- How big is the team, and where is it? Small, distributed → keep the internal cycle simple.

- What is the cost of failure? High (e.g. wrong patient data) → strong verification, audit trail, controlled rollout.

- How fast must value appear? Client needs something usable soon → deliver a pilot/usable slice early.

### PNG reality check

- Client availability is the binding constraint — textbook agile assumes an on-site customer; a head teacher or co-op manager has a day job. Plan fortnightly (not daily) review points and hold them.

- Distance and travel change the cycle — if the site is two hours away, you cannot demo daily. Batch feedback into deliberate visits; use photos, SMS and phone check-ins between them.

- Connectivity shapes the practices, not the values — daily CI on a hosted runner may be impossible. Run tests locally, commit offline, integrate when you have signal.

### The dependency triangle (scope – time – cost – quality)

Waterfall tends to hold scope fixed: you promise the whole system, so if it takes longer or costs more, that is where the pressure goes. Scrum holds time fixed (the sprint date never moves) and lets scope flex. Whatever a model holds fixed, name what may flex — and quality is never the hidden sacrifice. If a client demands full scope, on time and on budget, something else pays: usually testing or people.

### The AI-era note

AI assistance compresses construction — building an increment, producing a throwaway prototype, drafting tests and documentation alongside the code all get faster. That does not remove the lifecycle question: shorter, more frequent cycles increase the importance of specification, verification and integration discipline.

### Retrieval check — answer alone (5 min), then pair-check (3 min)

| # | Prompt |
| --- | --- |
| 1 | Name the four fundamental activities in every software process. 1. Specification 2. Development 3. Validation 4. Evolution |
| 2 | A system loses confirmed payments after a power cut. Which Week 1 quality attribute is most clearly violated? The quality attribute most clearly violated here is Dependability. |
| 3 | “The system shall issue a receipt for every recorded payment” is what requirement type? The statement “The system shall issue a receipt for every recorded payment” is a Functional Requirement. Because it describes a specific function or service the system must provide — issuing a receipt whenever a payment is recorded. |
| 4 | “The system shall work for a full buying day without internet” is best classified as what? The statement “The system shall work for a full buying day without internet” is a Non-functional Requirement. Reason: It does not describe a specific function the system performs (like issuing receipts or recording payments). Instead, it sets a constraint on system operation — the ability to keep running offline for an entire day. |
| 5 | What does requirements validation ask? Requirements validation asks whether the documented requirements truly reflect what the customer needs and whether they are complete, consistent, and realistic. |
| 6 | Name one Week 2 fact that determines whether continuous agile collaboration is realistic. One Week 2 fact that determines whether continuous agile collaboration is realistic is that mobile signal is patchy and internet access is unreliable for the Waghi Valley Produce Cooperative. Because agile relies on frequent communication and feedback, poor connectivity makes continuous online collaboration difficult. This fact pushes the project toward face-to-face tok stori sessions and offline tools instead of assuming constant digital engagement. |
| 7 | What is the difference between Git and GitHub? Git is a version control tool you install on your computer to track changes in files and manage project history. It lets you commit updates, roll back to earlier versions, and merge work from different contributors. GitHub is an online platform that hosts Git repositories in the cloud, making it easier to share projects and collaborate with others. |
| 8 | Why does MoSCoW prioritisation matter when time is fixed? MoSCoW prioritisation matters most when time is fixed because it ensures the team delivers the most valuable features first and avoids wasting effort on lower-priority items. |

Answer key: Part 4. If you scored below 6/8, read the comparison table and the six questions again before starting Lab 3 — those are the parts Lab 3 depends on.

## Part 2 — Lab 3: Lifecycle Selection & Increment Plan (85 minutes, 0:25–1:50)

Work individually, on the SAME client you chose for Task 2 — Kina Ridge Primary School or Waghi Valley Produce Cooperative. There is no single correct model; the marks in Task 2 and in the exam come from the quality of your justification.

| Item | Details |
| --- | --- |
| Where to write | Open CMN224_Week3_Lab3_Lifecycle_Selection_Increment_Plan.docx (Moodle → Week 3) and type into it. No laptop? Draft into the tables in this pack, then type it up before you submit. |
| Why it matters | Parts B and C of this worksheet become sections 2.3 and 2.4 of your Task 2 report (15%, due Week 8). Doing it properly now makes Week 8 much easier. |
| No lecturer today | Mr Hombiku would normally circulate and challenge your answers. The self-check and peer-check boxes below replace that. Do not skip them — they are where the learning is. |

### Lab 3 Part A — Apply the six selection questions (30 min, 0:25–0:55)

For each question, answer for YOUR client and say what it pushes you toward. Every answer must point at a fact in the client brief or your Week 2 notes — not a general opinion about the model.

| # | Selection question | Your answer for this client | Pushes toward… |
| --- | --- | --- | --- |
| 1 | How well understood are the requirements? | The manager knows the main problems: records get lost in carbon-copy books and members argue about payments. The need is clear at the problem level but not yet detailed for solutions. | Early interviews and prototypes to shape the solution. |
| 2 | Can the client engage continuously? | The manager can join tok stori sessions, but mobile signal is patchy and internet is unreliable. Continuous online engagement is not possible. | Face-to-face meetings and offline tools rather than online collaboration. |
| 3 | What does the contract or funding demand? | There is no outside contract or donor funding mentioned. The cooperative itself wants to fix disputes and record losses. | Freedom to choose practical methods that fit local needs. |
| 4 | How big is the team, and where is it? | The cooperative has 300 members, but the working team is mainly the depot manager and maybe a treasurer or board. They are all based near Mt Hagen. | A simple, locally managed system rather than a large distributed project. |
| 5 | What is the cost of failure? | If records keep getting lost, members will lose trust and the cooperative may weaken. Payment disputes are serious for livelihoods. | A careful, reliable approach that avoids risk and builds trust. |
| 6 | How fast must value appear for this client? | Members are paid every two weeks. If records fail, disputes happen quickly. They need improvements soon to restore confidence. | Delivering small, visible wins early (like SMS receipts or offline entry forms). |

#### SELF-CHECK at 0:55 — before you move on

- Point at the sentence in the brief that supports each answer. If you cannot find one, you have written an assumption — mark it as an assumption.

- Is your “Pushes toward…” column filled for all six? An answer with no direction is not finished.

- Do your six directions agree, or do they conflict? Conflict is normal and is exactly what Part B has to resolve.

### Lab 3 Part B — Choose and justify (17 min, 0:55–1:12)

Chosen lifecycle: ______________________________________________   (may be a blend — say so explicitly)

In 150–200 words, justify the choice using your Part A answers. Name at least one factor that argues AGAINST your choice, and say how you will manage it.

For the Waghi Valley Produce Cooperative, the best lifecycle is a blend of prototyping and agile. The requirements are understood at the problem level — lost records and payment disputes — but not yet detailed for solutions. This means early prototypes will help the manager see ideas and give feedback. Continuous online engagement is not possible because mobile signal is patchy, so agile cycles must rely on tok stori sessions and offline meetings. There is no outside contract or donor funding, so the cooperative has freedom to choose methods that fit local needs. The team is small and based near Mt Hagen, which supports a simple, locally managed approach. The cost of failure is high because disputes damage trust, so reliability must be built in. Value must appear quickly since members are paid fortnightly, so agile’s short cycles can deliver visible wins early. One factor against this choice is the limited connectivity, which makes continuous agile feedback harder. To manage this, we will plan structured face-to-face sessions and use offline tools like SMS receipts to keep communication flowing.

Blends are professional, not a cop-out. “Incremental delivery internally, phase milestones reported to the board” is a legitimate and common answer in PNG work — provided you explain how the two fit together.

#### PEER-CHECK at 1:12 — swap with the person next to you, 3 minutes each way

- Ask them: “Which fact in YOUR scenario pushes you toward that model?” If they answer with a property of the model instead of a fact about the client, the justification is not finished.

- Ask: “What argues against it?” A justification with no counter-factor scores poorly — in Task 2 and in the exam.

- If they named a blend, ask which part is the internal development cycle and which part is what the client or board actually sees. A blend without named mechanisms is just a hedge.

### Lab 3 Part C — Plan three increments (30 min, 1:12–1:42)

Split your client's system into three increments. Increment 1 must be genuinely usable on its own — something the client could put to work the day you hand it over.

| Increment | What it delivers | Why THIS order (risk or value?) | Rough duration & why |
| --- | --- | --- | --- |
| 1 | Basic payment recording with printed or SMS receipts. Usable immediately to stop disputes and give members proof of payment. | High value: receipts solve the biggest trust problem right away. Low risk because it is simple to implement. | 2 weeks. Short because it focuses on one clear function that can be tested quickly. |
| 2 | Offline record storage that survives power cuts and syncs later when internet is available. Ensures data is not lost and builds reliability. | Risk reduction addresses the biggest technical risk (data loss after power cuts). | 3–4 weeks. Needs more careful design and testing to ensure dependability. |
| 3 | Member account summaries and reporting tools (e.g., balances, transaction history). Adds transparency and long-term value. | Extra value: improves cooperative management and member confidence once core problems are solved. | 4 weeks. Longer because it requires more features and integration with earlier increments. |

C4. Delivery-condition check — for each increment, note one PNG delivery condition that affects when or how you can deliver it (client travel, power, connectivity, harvest or school-term timing, committee approval cycles).

| Increment | Delivery condition |
| --- | --- |
| 1 | Must align with committee approval cycles so receipts can be officially accepted before rollout. |
| 2 | Dependent on power reliability — testing needs to happen during periods when outages are common to prove offline storage works. |
| 3 | Should avoid harvest season when members are busiest, so training and reporting features can be introduced when people have time to learn them. |

#### SELF-CHECK at 1:42 — the three questions Mr Hombiku would ask

- “Could the client use Increment 1 on the day you deliver it?” If the honest answer is no, it is a technical milestone, not an increment. Rewrite it.

- “Is the order driven by value, by risk, or by a dependency?” Name which one. “It seemed logical” is not a reason.

- “What in PNG would actually delay this?” School terms, harvest and buying days, committee approval, travel to site, power and connectivity are all fair game.

### Lab 3 Part D — Reflect (8 min, 1:42–1:50)

D1. If the client suddenly demanded ALL three increments by the same original deadline, which corner of the dependency triangle would you push back on — and what exactly would you say to them? Write the actual sentence you would say.

In the dependency triangle (time, scope, resources), if the client suddenly demanded all three increments by the same original deadline, the corner to push back on is scope. Since time is fixed and resources are limited, the only realistic adjustment is reducing or reshaping what can be delivered. Here’s the actual sentence you could say to the client: “If we must keep the same deadline, we cannot deliver all three increments at once without risking quality. To protect reliability, we will focus on the core scope first — issuing receipts and offline storage — and then schedule the reporting tools for a later release.”

D2. Which of your three increments is most likely to change after the client sees Increment 1? What does that tell you about how firmly to specify it now?

The increment most likely to change after the client sees Increment 1 is Increment 3 (member account summaries and reporting tools). Once receipts are working and trust is restored, the client may realise they need different kinds of reports, or they may request extra features like SMS balance checks instead of printed summaries. This tells us that Increment 3 should not be specified too firmly right now. Instead, it should be left flexible so the design can adapt to feedback from the first usable system.

Reminder: quality is not the spare corner. A plan that protects scope, time and cost by quietly cutting testing is the failure mode this unit exists to prevent.

## Part 3 — Exit ticket and submission (10 minutes, 1:50–2:00)

### Exit ticket — answer individually

This is your attendance and participation evidence for today.

- In one sentence, what is the most important difference between plan-driven and agile delivery?

- Which scenario fact most strongly influenced your own lifecycle choice?

- What makes your Increment 1 usable rather than only a technical milestone?

- For your chosen model, what is held fixed and what may flex?

- What is your targeted revision action before Quiz 1?

Session Leader: collect these five answers from everyone — a photo or a shared doc is fine — before the class disperses.

### Submit Lab 3 before you leave the room

- Save as Lab3_<YourName>.docx.

- Upload to Moodle → Week 3 → Lab 3.

- Copy it into week03/ in your Git portfolio and commit: git add week03/ && git commit -m "Add Lab 3 lifecycle selection and increment plan"

- Check with git status and git log --oneline. A meaningful message — not “week 3 stuff” or “final.”

- Drafted on paper because you had no laptop? Type it up and submit within 24 hours, and say so on the exit ticket.

## Before Thursday

Lab 3 is done — you finished it in the room today. Only two things remain.

### 1. Quiz 1 Preparation Quiz (about 20 minutes, closed-book)

- 15 questions across Weeks 1–3. Self-mark with the key on the sheet (also on Moodle with instant feedback).

- 12–15 correct: you're ready — skim today's comparison table once more.

- 8–11 correct: re-read the weakest week's slides, then retake.

- Below 8: work through the Sommerville chapters 1–3 slides and bring questions to Thursday.

- Quiz 1 itself (graded) covers Weeks 1–3 and counts toward your combined quiz mark — best three of four quizzes.

### 2. Come to Thursday's session ready

- Mr Hombiku is back on Thursday and begins Week 4: verification and validation, and unit testing.

- Bring your completed Lab 3 and your quiz-prep score — Thursday opens by clearing up whatever the quiz showed was weak.

## Part 4 — Answer key and worked example

Use the answer key at the pair-check in Part 1. Use the worked example during Lab 3 only if you are stuck — attempt Part A yourself first.

### Retrieval check answer key

| # | Answer | Why |
| --- | --- | --- |
| 1 | Specification, development, validation, evolution | The four activities present in every software process. |
| 2 | Dependability (reliability) | Losing a confirmed payment is a reliability/dependability failure. |
| 3 | Functional requirement | It states a behaviour the system performs. |
| 4 | A non-functional (offlineavailability) requirement, with a functional consequence | It states HOW WELL the system must behave under a condition. |
| 5 | Whether we specified the right system, as the client understands it | That is what validation checks, and it is done with the client. |
| 6 | Client availability | Distance, approval cycle or access to decision-makers all count. |
| 7 | Git is local version control; GitHub is optional remote hosting | Two different things students often conflate. |
| 8 | It identifies which scope must ship and which can move | That is what makes a fixed timebox or increment defensible. |

### Worked lifecycle-selection example

This is a DIFFERENT client from either Task 2 scenario. It shows the standard of reasoning expected — it is not an answer you can copy.

Scenario: a provincial health authority needs a patient-records system across six rural clinics. Internet is unreliable, the grant is fixed at 18 months, the budget is capped, and the client can meet monthly.

Recommended approach: a blended lifecycle — plan-driven milestones and formal reporting for the grant and authority, with incremental internal delivery and monthly clinic review. This meets governance needs without postponing all feedback until the end.

| Selection question | Scenario evidence | Direction |
| --- | --- | --- |
| Requirements understood? | Core records/reporting are known, but clinic workflow and local exceptions will emerge. | Needs planned requirements plus feedback from real use. |
| Continuous client engagement? | No — the authority can meet monthly; clinic staff are distributed. | Pure textbook Scrum is not credible; schedule deliberate review points. |
| Contract / funding? | Fixed grant, capped budget, 18-month reporting milestones. | External plan, milestones, documentation and sign-off are required. |
| Team size / location? | Small implementation team serving six remote sites. | Keep the internal cycle simple; pilot before scaling travel-heavy work. |
| Cost of failure? | High — wrong or missing patient information can cause harm. | Strong verification, audit trail, backups, controlled rollout. |
| Speed to value? | Clinics need useful local records before all six sites are connected. | Deliver usable offline capability early in a pilot increment. |

| Increment | Usable delivery | Why this order | Delivery condition |
| --- | --- | --- | --- |
| 1 | Offline patient registration, visit summary and local backup at one pilot clinic. | Tests the highest operational and data-loss risks while giving one clinic immediate value. | Pilot access, power plan, staff training date. |
| 2 | Referral/synchronisation workflow and rollout to two more clinics. | Integration risk is addressed before national-style reporting and full scale. | Planned site visit; safe transfer when connectivity is available. |
| 3 | Authority reporting, remainingclinic rollout and operational handover. | Reporting is built on validated field data and a proven deployment routine. | Grant milestone, authority sign-off, travel schedule. |

Notice what makes this strong: every direction is tied to a stated fact, the recommendation names a counterfactor (monthly-only client access) and manages it with scheduled review points, and Increment 1 is usable at one clinic on day one rather than being an internal milestone.

Prepared as a self-run substitute for live facilitation — content adapted from the Week 3 lecture deck, Lab 3 worksheet, Learning Resources and Quiz 1 Preparation Quiz already on file for CMN224/CMP224.